**Project Planning Phase**

**(Product Backlog, Sprint Planning, Stories, Story points)**

|  |  |
| --- | --- |
| Date | 22 October 2022 |
| Team ID | PNT2022TMID11578 |
| Project Name | Project - Smart Farmer- IOT based Smart Farming Application |
| Maximum Marks | 8 Marks |

**Product Backlog, Sprint Schedule, and Estimation (4 Marks)**

| **Sprint** | **Functional Requirement (Epic)** | **User Story Number** | **User Story / Task** | **Story Points** | **Priority** | **Team Members** |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Simulation creation | USN-1 | Connect Sensors and Arduino with python code | 2 | High | Deepika  Jegath  Arsadha  Muneespriya |
| Sprint-1 | Software | USN-2 | Creating device in the IBM Watson IOT  platform, workflow for IOT scenarios using Node-Red. | 2 | High | Deepika  Jegath  Arsadha  Muneespriya |
| Sprint-2 | MIT App Inventor | USN-3 | Develop an application for the Smart farmer project using MIT App Inventor | 2 | High | Deepika  Jegath  Arsadha  Muneespriya |
| Sprint-3 | Dashboard | USN-4 | Design the modulus and test the app | 2 | High | Deepika  Jegath  Arsadha  Muneespriya |
| Sprint-1 | Web UI | USN-5 | To make the user to interact with software. | 2 | High | Deepika  Jegath |

**Project Tracker, Velocity & Burndown Chart: (4 Marks)**

| **Sprint** | **Total Story Points** | **Duration** | **Sprint Start Date** | **Sprint End Date (Planned)** | **Story Points Completed (as on Planned End Date)** | **Sprint Release Date (Actual)** |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 24 Oct 2022 | 29 Oct 2022 | 20 | 29 Oct 2022 |
| Sprint-2 | 20 | 6 Days | 31 Oct 2022 | 05 Nov 2022 |  | 05 Oct 2022 |
| Sprint-3 | 20 | 6 Days | 07 Nov 2022 | 12 Nov 2022 |  | 12 Oct 2022 |
| Sprint-4 | 20 | 6 Days | 14 Nov 2022 | 19 Nov 2022 |  | 15 Oct 2022 |

**Velocity:**

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

